PRODUCT REQUIREMENTS DOCUMENT

Auto Certificate Generation System

Streamlit + Supabase + PDF Template Engine

| Version | 1.0.0 |
| --- | --- |
| Status | Ready for Development |
| Author | Product Team |
| Date | 30 April 2026 |
| Handoff Target | AI Development Agent |
| Est. Effort | 1.5 – 2 days (with email), 1 – 1.5 days (without) |

1. OVERVIEW & PURPOSE

This document defines the complete requirements for building an automated certificate generation and delivery system. The system will be a Streamlit-based internal tool that connects to the existing Supabase production database, retrieves workshop registration records, generates personalized PDF certificates from a pre-designed template, and optionally delivers them via email.

Goals

- Eliminate manual certificate generation effort for workshop organizers.

- Produce professionally branded certificates that match the existing PDF template.

- Support bulk generation and one-click ZIP download for offline distribution.

- Optionally auto-email each certificate to the registered participant.

- Track delivery status to avoid duplicate sends.

2. DATABASE CONTEXT

The system reads from the following production Supabase table. No schema changes are required for core functionality. An optional column addition is specified for email tracking.

Table: public.workshop_registrations

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid | Primary key, auto-generated |
| created_at | timestamptz | Registration timestamp |
| full_name | text | Used on the certificate — injected into PDF |
| email | text | Used for email delivery (Phase 4) |
| phone | text | Stored, not used in certificate |
| workshop_id | text | Filter key — used to select workshop cohort |
| user_id | uuid | FK to auth.users, CASCADE delete |

Optional Schema Addition (Phase 4 — Email Tracking):

ALTER TABLE public.workshop_registrations ADD COLUMN certificate_sent_at TIMESTAMPTZ DEFAULT NULL;

This column records when the certificate email was successfully sent. NULL means not yet sent. The app must check this before sending to prevent duplicates.

3. SYSTEM ARCHITECTURE

The system is a single-file Streamlit application with modular Python helpers. All components run locally or on a Streamlit Cloud deployment.

| Layer | Component | Responsibility |
| --- | --- | --- |
| Frontend | Streamlit UI | Dashboard, filters, progress, download buttons |
| Data | Supabase Python Client | Fetch registrations, update sent_at status |
| PDF Engine | pypdf + reportlab | Load template, overlay name/date/workshop text |
| Packaging | Python zipfile (stdlib) | Bundle multiple PDFs into downloadable ZIP |
| Delivery | smtplib or SendGrid | Email certificate as attachment (optional) |
| Config | .env / st.secrets | Supabase URL, anon/service key, SMTP creds |

4. FEATURE REQUIREMENTS

## Phase 1 — Dashboard & Data Layer

The Streamlit app must connect to Supabase using the service role key (for admin-level read access). The dashboard must:

- Display a sidebar dropdown populated with distinct workshop_id values from the table.

- Show a filterable data table of all registrations for the selected workshop.

- Display: full_name, email, created_at, and certificate_sent_at (if column exists).

- Show total registration count and sent/pending counts as summary metrics.

- Support search/filter by name within the selected workshop.

- Use Supabase service role key — NOT anon key — to bypass Row Level Security.

## Phase 2 — PDF Certificate Generation

The existing PDF template must be used as the base. The system must overlay participant-specific data at exact coordinates on the template without altering design, fonts, or layout.

- Load the PDF template from a local path (configurable in settings/env).

- Required fields to inject onto the certificate:

  - full_name — participant's name (primary text, largest font)

  - workshop_id or workshop display name — event title

  - Date of generation or date of workshop (configurable)

- Use reportlab canvas overlaid on pypdf PdfReader/PdfWriter for text placement.

- Font, size, color, and X/Y coordinates for each field must be defined in a CONFIG dictionary at the top of the PDF module — easy to tune without code changes.

- Preview: show a single generated certificate in-app using st.image() (rasterized PNG) before bulk run.

- Output file naming convention: {full_name}_{workshop_id}.pdf (spaces replaced with underscores).

## Phase 3 — Bulk Generation & Download

- 'Generate All' button triggers batch processing for all registrations of selected workshop.

- Show st.progress() bar during generation with per-name status text.

- All generated PDFs bundled into a single ZIP: certificates_{workshop_id}.zip

- ZIP offered for download via st.download_button() immediately after generation.

- Individual download button per row in the table for single-certificate download.

- Handle errors per-certificate gracefully — log failures, continue with rest of batch.

## Phase 4 — Email Delivery (Optional but Scoped)

- 'Send All Emails' button emails each certificate to the registered email address.

- Only send to registrants where certificate_sent_at IS NULL (prevent re-sends).

- Email must contain: subject, body text, and the PDF as an attachment.

- Subject: configurable template, e.g. 'Your Certificate for {workshop_name}'

- Body: configurable HTML or plain text message from a template string.

- On successful send: UPDATE workshop_registrations SET certificate_sent_at = NOW() WHERE id = {id}

- Support both SMTP (Gmail/custom) and SendGrid API — switchable via config.

- Show per-email send status in real-time using st.status() or expander.

5. CONFIGURATION & ENVIRONMENT

All sensitive and environment-specific values must be stored in .env (local) or st.secrets (Streamlit Cloud). Never hardcode credentials.

| Variable | Required | Description |
| --- | --- | --- |
| SUPABASE_URL | Yes | Project URL from Supabase dashboard |
| SUPABASE_SERVICE_KEY | Yes | Service role key (not anon key) |
| PDF_TEMPLATE_PATH | Yes | Local path to the certificate PDF template |
| CERT_OUTPUT_DIR | No | Local dir to save generated PDFs (default: ./output) |
| SMTP_HOST | Phase 4 | SMTP server host |
| SMTP_PORT | Phase 4 | SMTP port (587 for TLS) |
| SMTP_USER | Phase 4 | Sender email address |
| SMTP_PASS | Phase 4 | SMTP password or app password |
| SENDGRID_API_KEY | Phase 4 alt | SendGrid API key (if using SendGrid) |
| EMAIL_FROM_NAME | Phase 4 | Display name for sender |

6. TECHNOLOGY STACK

| Library | Version | Purpose |
| --- | --- | --- |
| streamlit | >=1.32 | Web UI framework |
| supabase-py | >=2.0 | Supabase DB client |
| pypdf | >=4.0 | Read and write PDF pages |
| reportlab | >=4.0 | Draw text/graphics canvas over PDF |
| pdf2image | >=1.16 | Rasterize PDF page for preview in Streamlit |
| python-dotenv | >=1.0 | Load .env config |
| sendgrid | >=6.0 | Email delivery (Phase 4, optional) |
| zipfile | stdlib | Bundle PDFs into ZIP for download |
| smtplib | stdlib | SMTP email fallback (Phase 4) |

7. RECOMMENDED FILE STRUCTURE

certificate-generator/
├── app.py                    # Main Streamlit entry point
├── config.py                 # Load env vars, PDF coordinate config
├── db.py                     # Supabase fetch + update functions
├── pdf_generator.py          # Template overlay, single cert generation
├── bulk_generator.py         # Loop, ZIP packaging, progress
├── email_sender.py           # SMTP / SendGrid delivery (Phase 4)
├── template/
│   └── certificate.pdf       # The existing PDF template
├── output/                   # Generated certificates (gitignored)
├── requirements.txt
├── .env                      # Local secrets (gitignored)
└── README.md

8. DELIVERY TIMELINE

| Phase | Scope | Time |
| --- | --- | --- |
| Phase 1 | Supabase connection, dashboard UI, filters, metrics | 3–4 hrs |
| Phase 2 | PDF template overlay, coordinate mapping, single cert, preview | 4–6 hrs |
| Phase 3 | Bulk generation loop, ZIP packaging, download buttons | 2–3 hrs |
| Phase 4 (opt) | Email delivery, sent tracking, DB update | 3–4 hrs |
| TOTAL | Without email: ~1–1.5 days ¦ With email: ~2 days | ~2 days |

9. ACCEPTANCE CRITERIA

The system is considered complete when all of the following pass:

- Connecting to Supabase with service key returns registration data successfully.

- Selecting a workshop_id populates the table with correct registrant records.

- Generating a single certificate produces a valid PDF with correct name placement.

- Bulk generation produces one PDF per registrant without errors.

- ZIP download contains all generated PDFs, named correctly.

- Preview renders a rasterized thumbnail of the certificate in the Streamlit UI.

- (Phase 4) Each email is sent once; certificate_sent_at is set after successful send.

- (Phase 4) Re-running 'Send All' skips already-sent registrants.

- No credentials are hardcoded; all config comes from .env or st.secrets.

- App runs without errors on a fresh pip install from requirements.txt.

10. OUT OF SCOPE

- No authentication layer for the Streamlit app itself — deploy behind internal access only.

- No certificate design editing — the PDF template is finalized and provided.

- No multi-template support in v1 — one template per workshop type.

- No mobile responsiveness — this is an internal admin tool.

- No automated triggers — generation is always manually initiated.

11. AGENT HANDOFF NOTES

The following notes are specifically for the AI development agent implementing this system:

- Start with config.py and db.py — establish env loading and Supabase connection first.

- The PDF coordinate config (X, Y offsets for name, date, workshop fields) will need to be tuned against the actual template. Build a visual calibration mode in the app — a slider-based tool to drag text placement — so a human can set coordinates without code changes.

- Use io.BytesIO for all PDF operations — avoid writing to disk unless explicitly downloading.

- The preview feature (pdf2image) requires poppler installed on the system. Add OS-level install instructions to README.

- For email, default to SMTP with Gmail App Password. Document SendGrid as an alternative clearly in README.

- Add a requirements.txt with pinned versions. Do not use * or latest.

- Include a sample .env.example file with placeholder values in the repo root.

- All user-facing strings (email subject, body, button labels) must be in a STRINGS dict in config.py — not scattered in app.py.

End of Document — PRD v1.0.0